PROJECT PLANNING PHASE-iii

Product Backlog, Sprint Schedule and Estimation

| Date | 22 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6039 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation :

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Weather API Integration | USN-1 | As a user, I want the backend to connect to the weather API so that weather data can be retrieved reliably. | 3 | High | Backend Team |
| Sprint-1 | Current Weather | USN-2 | As a user, I want current weather details for a selected location including temperature and conditions. | 3 | High | Backend Team |
| Sprint-1 | Location Search | USN-3 | As a user, I want to request weather data by city or location so that the correct place is returned. | 2 | High | Backend Team |
| Sprint-2 | Forecast Service | USN-4 | As a user, I want forecast data for upcoming days so that I can plan activities in advance. | 3 | High | Backend Team |
| Sprint-2 | Validation & Errors | USN-5 | As a user, I want clear API responses for invalid locations, missing parameters, and unavailable services. | 2 | Medium | Backend Team |
| Sprint-2 | API Performance | USN-6 | As a user, I want fast API responses so that weather information loads without unnecessary delay. | 2 | High | Backend Team |
| Sprint-3 | Weather Alerts | USN-7 | As a user, I want severe-weather alerts such as heavy rain, storms, and heat warnings when available. | 3 | High | Backend Team |
| Sprint-3 | Caching | USN-8 | As a user, I want recently requested weather data to be served efficiently so repeated requests are faster. | 2 | Medium | Backend Team |
| Sprint-3 | Data Validation | USN-9 | As a user, I want weather responses validated before they are returned so that incorrect or incomplete data is minimized. | 2 | Medium | Backend Team |
| Sprint-4 | Security | USN-10 | As a project user, I want API access and sensitive configuration data protected using secure backend practices. | 3 | High | Backend Team |
| Sprint-4 | Logging & Monitoring | USN-11 | As a developer, I want backend errors and API activity logged so that failures can be diagnosed and monitored. | 2 | Medium | Backend Team |
| Sprint-4 | Testing & Release | USN-12 | As a project team, we want the weather APIs tested and release-ready so the backend can be deployed confidently. | 3 | High | Backend Team |

Velocity:

Assumption: Each sprint is planned for 6 days. Velocity is calculated as total completed story points divided by sprint count.

Average Velocity (AV) = Total Story Points / Number of Sprints = 44 / 4 = 11 points per sprint.

Burndown Chart Data:

Use these values to plot the remaining story points across the four sprints.

| Sprint / Milestone | Planned Remaining Points | Actual Remaining Points |
| --- | --- | --- |
| Project Start | 44 | 44 |
| End of Sprint-1 | 34 | 34 |
| End of Sprint-2 | 22 | 22 |
| End of Sprint-3 | 11 | 11 |
| End of Sprint-4 | 0 | 0 |

Key Weather Wise Backend Features Covered:

- Weather API integration and reliable data retrieval

- Current weather and multi-day forecast services

- Location-based weather search and validation

- Weather alerts / severe-weather notifications

- API performance, caching, and response optimization

- Error handling, logging, monitoring, security, and release testing